HADOOP CLUSTER

COST OPTIMIZATION PLAN

PROD · PAT · DEV ¦ Disk Decommission · Data Cleanup · ADLS Migration

Target: Hold HDFS utilization below 75% · Zero Downtime · YARN Compute Preserved

| Date June 30, 2026 | Cluster Nodes 60 DataNodes total | Current Utilization 50% (120TB / 240TB) | Est. Monthly Saving $4,050 – $6,750+ |
| --- | --- | --- | --- |

# 1. Executive Summary

Our Hadoop cluster runs across PROD, PAT, and DEV environments, each carrying underutilized premium disk storage. With HDFS at 50% utilization and growth running only 2–3 TB per month, we have identified three parallel cost optimization tracks that can be executed simultaneously without disrupting running workloads.

GUIDING PRINCIPLE — Hold HDFS Utilization Below 75%

Remove disks aggressively until each environment reaches 75% HDFS utilization.

The 75% threshold gives enough buffer for growth and HDFS rebalancing headroom.

As long as data deletion (Plan A) and ADLS migration (Plan B) are running in parallel,

the 75% ceiling can be maintained without adding any new storage.

| Track | What | Impact | When |
| --- | --- | --- | --- |
| 💿 Disk Decommission | Stop DataNode, detach & delete premium disks | ~$4,050/mo saved | Immediate |
| 🗑 Plan A: Delete Old Data | Remove unused datasets by environment TTL | HDFS pressure ↓ | Month 1–2 |
| ☁ Plan B: ADLS Migration | Move cold/historical data to object storage | Long-term saving | Month 2–6 |
| ⚙ Plan C: Erasure Coding | Replace 3× replication with EC on cold data | 50% space saving | Month 3+ |
| 📦 Plan D: Format Optimisation | Convert CSV/JSON → Parquet, compress in place | 60–80% size ↓ | Month 1+ |

# 2. Environment Overview

The three environments have different risk tolerances, data criticality, and decommission aggressiveness. The approach is calibrated per environment.

| Attribute | PROD | PAT | DEV |
| --- | --- | --- | --- |
| Risk Tolerance | Low — maximum caution | Medium — structured | High — aggressive |
| Data Criticality | Critical | Non-critical replica | Throwaway / test data |
| Decom Batch Size | 3 nodes at a time | 5 nodes at a time | All at once |
| Utilization Target | ≤ 75% | ≤ 70% | ≤ 60% |
| Data Deletion TTL | ≥ 12 months + approval | ≥ 3 months | ≥ 30 days |
| ADLS Migration | Cold data (>12 months) | Stale data (>3 months) | Not required |
| Monitoring | 24h post-batch watch | 8h post-batch check | Quick sanity check |

# 3. Disk Decommission — Remove Until 75% Utilization

## 3.1 Capacity Math

With 60 nodes and 4TB per node (2 × 2TB disks), total HDFS capacity is 240TB. At 50% utilization, 120TB is used. To reach the 75% safety threshold, the minimum remaining capacity needed is 160TB (120TB ÷ 0.75). This means up to 80TB of disk — or 20 nodes — can safely be removed right now.

| Metric | Current | After 15 Nodes | After 20 Nodes (Max) | 75% Threshold |
| --- | --- | --- | --- | --- |
| Total DataNodes | 60 | 45 | 40 | — |
| Total Capacity | 240 TB | 180 TB | 160 TB | — |
| Data Used (HDFS) | 120 TB | 120 TB | 120 TB | — |
| Utilization | 50% | 67% | 75% | 75% MAX |
| Disks Removed | — | 30 disks | 40 disks | — |
| Monthly Disk Saving | — | $4,050/mo | $5,400/mo | — |

## 3.2 HDFS Capacity — Before vs After

| State | Utilization Bar | % | Used / Total |
| --- | --- | --- | --- |
| NOW (60 nodes) | ██████████░░░░░░░░░░ | 50% | 120TB / 240TB |
| AFTER 15 decom | █████████████░░░░░░░ | 67% | 120TB / 180TB |
| AFTER 20 decom | ███████████████░░░░░ | 75% | 120TB / 160TB |
| 75% THRESHOLD | ███████████████░░░░░ | 75% | 135TB / 180TB |

## 3.3 Three-Step Process (All Environments)

Each node follows the same three steps. NodeManager is preserved throughout — YARN compute capacity is never reduced.

| 1 | Stop DataNode — Keep NodeManager Running HDFS blocks move off the node automatically. YARN workers stay active. → Add node to dfs.hosts.exclude in hdfs-site.xml hdfs dfsadmin -refreshNodes hdfs dfsadmin -report ¦ grep -A6 '<hostname>' ✓ Wait for status: 'Decommission Status : Decommissioned' yarn node -list ¦ grep <hostname> # NodeManager still active ⚠ Do NOT proceed to Step 2 until HDFS shows 'Decommissioned' |
| --- | --- |

| 2 | Detach Disk from VM Unmount at OS level, then detach from Azure VM. → Stop the DataNode process (NodeManager stays running) sudo systemctl stop hadoop-hdfs-datanode sudo umount /data/disk1 /data/disk2 → Remove disk paths from dfs.datanode.data.dir in hdfs-site.xml az vm disk detach --resource-group <rg> --vm-name <vm> --name <disk> ✓ Verify NodeManager still running: sudo systemctl status hadoop-yarn-nodemanager |
| --- | --- |

| 3 | Delete Disk from Azure Resource Group Billing stops the moment the disk is deleted. az disk show --name <disk> --resource-group <rg> --query diskState ✓ Expected output: "Unattached" — only delete if Unattached az disk delete --name <disk> --resource-group <rg> --yes → Repeat for both disks on the node ⚠ Unattached disks still incur full cost until deleted — this step is mandatory ✓ Verify in Azure Cost Management: disk no longer listed in resources |
| --- | --- |

# 4. Plan A — Delete Old & Unused Data

Deleting unused data directly reduces HDFS utilization, creating room for further disk removal and extending the 75% threshold runway. This is the fastest way to create headroom without touching infrastructure.

WHY DELETE BEFORE MIGRATING?

Deleting data is instant and costs nothing. Migrating data to ADLS costs engineering time and

requires pipeline changes. Delete first — only migrate data that is worth keeping long-term.

Rule of thumb: if no job has read a dataset in 90+ days and no regulatory requirement exists, delete it.

## 4.1 Identify Candidates

Use HDFS access time audit logs to find data that has not been read recently. Access times must be enabled (dfs.namenode.accesstime.precision must be non-zero).

| 🔍 | # Find data not accessed in 90+ days hdfs dfs -ls -R /data ¦ awk '{print $6, $7, $8}' > filelist.txt # Find directories larger than 1TB, sorted by size hdfs dfs -du -h /data ¦ sort -rh ¦ head -30 # Check last access time on a Hive table partition hdfs dfs -stat '%y' /warehouse/tablename/year=2022 |
| --- | --- |

## 4.2 Deletion Policy by Environment

| Environment | TTL Policy | Approval Required | Typical Candidates | Est. Space Freed |
| --- | --- | --- | --- | --- |
| PROD | Data not accessed in 12+ months | Yes — Data Owner sign-off | Old raw ingestion, duplicate tables, stale temp dirs | 10–30 TB |
| PAT | Data not accessed in 3+ months | Team lead approval | Stale test datasets, old job outputs, copied PROD data | 20–40 TB |
| DEV | Data not accessed in 30+ days | Developer self-service | All job outputs, old experiments, sample data copies | 30–60 TB |

## 4.3 Categories to Target

These are the highest-value deletion targets across all environments:

- Temporary job outputs in /tmp, /user/<name>/tmp — auto-delete after 7 days across all envs

- Duplicate / shadow tables — tables that exist in both Hive and as raw files in HDFS

- Uncompressed raw ingest files — once processed, the raw source files can usually be deleted

- Old Spark shuffle data — any leftover _temporary directories from failed or completed jobs

- Stale Dremio reflection data — reflections rebuilt from stale HDFS paths

- Old Hive partition data — partitions from years where data has been superseded by corrections

- DEV / PAT snapshots of PROD — full copies of production data used for a single test, never cleaned up

SAFE DELETION WORKFLOW

1. Run identification query to list candidates (hdfs dfs -du -h + last-modified filter)

2. Export the list and send to data owners for sign-off (PROD only)

3. Create a snapshot before deletion: hdfs dfs -createSnapshot /data/path snapshot-name

4. Delete: hdfs dfs -rm -r -skipTrash /data/stale-path

5. Verify utilization dropped: hdfs dfsadmin -report ¦ grep 'DFS Used%'

6. Keep the snapshot for 30 days, then delete the snapshot too.

# 5. Plan B — Migrate Historical Data to ADLS Gen2

Historical and cold data that must be retained (regulatory, compliance, long-term analytics) should be migrated from HDFS to Azure Data Lake Storage Gen2. ADLS Gen2 costs ~$21/TB/month (Hot) vs ~$135/disk/month for premium SSD, and data migrated off HDFS directly reduces utilization, enabling further disk removal.

| Data Age | HDFS Cost | ADLS Hot | ADLS Cool | ADLS Archive | Recommended Tier |
| --- | --- | --- | --- | --- | --- |
| Active (0–30 days) | $135/disk or $170/TB | $21/TB | — | — | Keep on HDFS or ADLS Hot |
| Warm (1–6 months) | $170/TB | $21/TB | $10/TB | — | ADLS Cool after migration |
| Cold (6–12 months) | $170/TB | $21/TB | $10/TB | $1/TB | ADLS Cool → Archive |
| Historical (12+ months) | $170/TB | $21/TB | $10/TB | $1/TB | ADLS Archive |
| Compliance / Immutable | $170/TB | — | — | $1/TB | ADLS Archive + WORM |

## 5.1 Migration Steps

- Step 1 — Provision ADLS Gen2 with Hierarchical Namespace enabled (cannot be changed after creation)

- Step 2 — Configure Hive, Spark, and Dremio with ABFS credentials (Azure AD service principal per environment)

- Step 3 — Copy cold data using Azure Data Factory or distcp with checksum validation

- Step 4 — Update Hive table locations: ALTER TABLE ... SET LOCATION 'abfss://...'

- Step 5 — Validate: run representative queries against ADLS-backed tables and compare output

- Step 6 — Delete HDFS source after 30-day parallel validation period

- Step 7 — Remove now-empty HDFS DataNode disks (triggers Disk Decommission plan)

## 5.2 Migration Priority by Environment

| Environment | Migrate What | Target Tier | Priority | Estimated Volume |
| --- | --- | --- | --- | --- |
| PROD | Data older than 12 months not accessed in 6+ months | ADLS Cool / Archive | HIGH | 20–50 TB |
| PAT | All data older than 3 months (already stale copy) | ADLS Cool | MEDIUM | 30–60 TB |
| DEV | Not recommended — delete instead | — | LOW | Delete, don't migrate |

ADLS CONFIGURATION REQUIREMENT

• Hierarchical Namespace (HNS) MUST be enabled at storage account creation — cannot be added later

• Use private endpoints to route all traffic within Azure backbone — eliminates egress charges

• Create one ADLS account per environment (prod-adls, pat-adls, dev-adls) for cost tracking clarity

• Set lifecycle management rules: Hot → Cool at 30 days, Cool → Archive at 90 days (automated)

• Apply Azure resource tags per environment for accurate cost attribution in Cost Management

# 6. Plan C — Erasure Coding for Cold HDFS Data

HDFS Erasure Coding (EC) replaces the default 3× replication for cold data with a more storage-efficient scheme. With EC 6+3 (Reed-Solomon), you get the same fault tolerance as 3× replication but use only 1.5× the raw storage instead of 3×. This is the most impactful space optimization for data you want to keep on HDFS but cannot yet migrate.

| Scheme | Raw Storage Overhead | 100TB of Data Needs | Fault Tolerance | Recommended For |
| --- | --- | --- | --- | --- |
| 3× Replication (current) | 3.0× | 300 TB on disk | Any 2 nodes fail | Hot, frequently accessed data |
| EC RS-6-3 (recommended) | 1.5× | 150 TB on disk | Any 3 nodes fail | Cold data, analytics archives |
| EC RS-3-2 | 1.67× | 167 TB on disk | Any 2 nodes fail | Warm data (light access) |

HOW TO ENABLE ERASURE CODING ON A DIRECTORY

# Apply EC policy to a cold data directory (HDFS 3.x required)

hdfs ec -enablePolicy -policy RS-6-3-1024k

hdfs ec -setPolicy -policy RS-6-3-1024k -path /warehouse/archive/

# Verify policy applied

hdfs ec -getPolicy -path /warehouse/archive/

# Existing files are NOT automatically re-encoded — must copy files to trigger EC

hdfs dfs -cp /warehouse/archive/old /warehouse/archive/old_ec

IMPORTANT: EC Requires Minimum 9 Nodes (RS-6-3)

RS-6-3 requires at least 9 DataNodes to place stripes. With 45 remaining nodes, this is safe.

Do NOT apply EC to data that is frequently accessed — EC reads are slower than replication reads.

Apply EC only to /archive/, /historical/, /compliance/ directories.

Dremio and Spark can read EC files transparently — no application changes needed.

# 7. Plan D — File Format Optimisation

Many Hadoop clusters accumulate CSV, JSON, and uncompressed text files over time. Converting these to columnar format (Parquet or ORC) with Snappy compression can reduce on-disk size by 60–80% without losing any data. This creates significant HDFS headroom without any infrastructure changes.

| Format | Typical Size (100GB raw) | Read Speed | Hive / Spark Compatible | When to Use |
| --- | --- | --- | --- | --- |
| CSV (current) | 100 GB | Slow (full scan) | Yes | Only for ingest / interchange |
| JSON (current) | 80–120 GB | Slow (parse overhead) | Yes | API responses only |
| ORC + Zlib | 15–25 GB | Fast (column skip) | Yes | Hive-heavy workloads |
| Parquet + Snappy | 15–30 GB | Fast (column skip) | Yes | Recommended default |
| Parquet + Zstd | 12–20 GB | Fast | Yes | Archive / cold data |

Priority targets for format conversion: any table or directory where the source is CSV or JSON and data is older than 30 days. DEV and PAT should be converted first to validate the conversion pipelines before touching PROD.

QUICK WIN: COMPACT SMALL FILES

Small files (< 128MB) are expensive in HDFS — each consumes a NameNode metadata entry.

Many Spark streaming and incremental jobs produce thousands of tiny files per partition.

Run a weekly compaction job to merge small files into 256MB–1GB Parquet files.

This alone can reduce NameNode memory pressure by 30–40% and improve Dremio query speed.

Spark SQL: spark.sql("INSERT OVERWRITE TABLE t SELECT * FROM t") -- triggers file merge

# 8. Combined Execution Timeline

All four plans run in parallel, with disk decommission in the critical path. Complete one plan's groundwork (identification, approvals) before the disk removal batch to maximize headroom gained.

| Activity | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 💿 DISK DECOMMISSION |  |  |  |  |  |  |  |  |  |
| DEV — decommission disks | ▓ |  |  |  |  |  |  |  |  |
| PAT — decommission disks | ▓ | ▓ |  |  |  |  |  |  |  |
| PROD — batch 1 (3 nodes) |  | ▓ | ▓ |  |  |  |  |  |  |
| PROD — batch 2 (3 nodes) |  |  | ▓ | ▓ |  |  |  |  |  |
| PROD — batch 3 (3–9 more) |  |  |  | ▓ | ▓ | ▓ |  |  |  |
| 🗑 PLAN A — Delete Old Data |  |  |  |  |  |  |  |  |  |
| DEV — identify & delete (30d TTL) | ▓ |  |  |  |  |  |  |  |  |
| PAT — identify & delete (90d TTL) | ▓ | ▓ |  |  |  |  |  |  |  |
| PROD — identify, approve & delete |  | ▓ | ▓ | ▓ |  |  |  |  |  |
| Ongoing data governance |  |  |  | ▓ | ▓ | ▓ | ▓ | ▓ | ▓ |
| ☁ PLAN B — ADLS Migration |  |  |  |  |  |  |  |  |  |
| Provision ADLS Gen2 (all envs) | ▓ |  |  |  |  |  |  |  |  |
| PAT cold data migration |  | ▓ | ▓ | ▓ |  |  |  |  |  |
| PROD historical migration |  |  | ▓ | ▓ | ▓ | ▓ |  |  |  |
| Validation & HDFS cleanup |  |  |  |  | ▓ | ▓ | ▓ |  |  |
| ⚙ PLAN C/D — Erasure Coding & Format Optimisation |  |  |  |  |  |  |  |  |  |
| Format conversion (CSV→Parquet) | ▓ | ▓ | ▓ | ▓ |  |  |  |  |  |
| Small file compaction (weekly) |  | ▓ | ▓ | ▓ | ▓ | ▓ | ▓ | ▓ | ▓ |
| Erasure coding — PROD archives |  |  |  | ▓ | ▓ | ▓ | ▓ |  |  |

# 9. Total Cost Savings

The following summarizes the monthly and annual savings achievable by executing all four plans. Figures are estimates based on 100TB of total data at standard Azure East US pricing.

| Optimization Track | Mechanism | Monthly Saving | Annual Saving | Timeline |
| --- | --- | --- | --- | --- |
| Disk Decommission (15 nodes) | 30 premium disks removed | $4,050 | $48,600 | Month 1–3 |
| Disk Decommission (20 nodes) | 40 disks — max at 75% threshold | $5,400 | $64,800 | Month 3–6 |
| Plan A: Data Deletion | Reduces HDFS, enables more decom | Indirect | + further decom saving | Month 1–4 |
| Plan B: ADLS Migration | Cold data off HDFS → $21/TB ADLS | ~$2,000–$5,000 | $24K–$60K | Month 3–9 |
| Plan C: Erasure Coding | 3× → 1.5× overhead on cold data | ~$1,000–$3,000 | $12K–$36K | Month 4–9 |
| Plan D: Format Optimisation | CSV→Parquet, 60–80% size reduction | Indirect (decom enabler) | Compounding | Month 1+ |

| CURRENT COST ~$8,100 / month 60 nodes × 2 disks × $135 | YEAR 1 SAVING ~$85,000 – $145,000 All 4 plans combined | IMMEDIATE (MONTH 1) $4,050 / month Disk decommission only |
| --- | --- | --- |

# 10. Recommended Next Steps

Priority order — execute in sequence for maximum impact and minimum risk:

| WEEK 1 | DEV environment: identify candidate disks, add to excludes file, run hdfs dfsadmin -refreshNodes, begin decommission |
| --- | --- |
| WEEK 1 | All envs: run hdfs dfs -du -h / to identify the top-10 largest directories by size — input for Plan A and B |
| WEEK 2 | PAT environment: begin 5-node batch decommission; run data identification for deletion candidates |
| WEEK 2 | Set up ADLS Gen2 accounts (one per env) with HNS enabled, private endpoints, and Azure AD service principals |
| WEEK 3 | PROD Batch 1: decommission first 3 DataNode disks; monitor for 24h before Batch 2 |
| MONTH 2 | Submit Plan A deletion candidates to data owners for sign-off; begin deleting in DEV and PAT immediately |
| MONTH 2 | Start PAT cold data migration to ADLS Gen2 — validate pipeline before running on PROD |
| MONTH 3 | PROD Batch 2 and 3: continue disk removal as HDFS headroom opens from Plan A deletions |
| MONTH 3 | Begin CSV → Parquet conversion for top-5 largest non-Parquet tables in DEV first |
| MONTH 4+ | Enable weekly small-file compaction job; apply Erasure Coding policy to PROD archive directories |

UTILIZATION MONITORING — Set This Up Before Starting

Add HDFS utilization to your monitoring dashboard. Alert at 70%, critical at 78%.

hdfs dfsadmin -report ¦ grep 'DFS Used%' — run this daily until stabilized.

If utilization hits 70% before all plans are in place, pause disk decommission immediately.

Recover headroom via Plan A (delete) before resuming hardware changes.