HDFS Disk Removal — High-Level Design

Remove /app8/hdfs & /app9/hdfs from all DataNodes  |  Ambari-managed  |  RHEL 7  |  Azure managed disks  |  Replication Factor 2

| Design item | Current | Target | Batch rule (RF=2) |
| --- | --- | --- | --- |
| HDFS disks per DataNode | 9 (/app1/hdfs – /app9/hdfs) | 7 (/app1/hdfs – /app7/hdfs) | 1 DataNode preferred; 2 maximum; never 3+ |

PHASE 1 — PRE-CHECKS (before change, and before every batch)

| 1 | Confirm HDFS health | hdfs dfsadmin -report — all DataNodes live; no dead nodes; cluster HEALTHY |
| --- | --- | --- |
| 2 | Missing blocks = 0 | hdfs fsck / ¦ egrep -i "MISSING¦CORRUPT¦HEALTHY" — stop and fix if any missing |
| 3 | Under-replicated = 0 | hdfs dfsadmin -report ¦ grep -i "Under replicated" — must be 0 before starting |

PHASE 2 — AMBARI CONFIG CHANGE (once, globally)

| 4 | Update dfs.datanode.data.dir | HDFS → Configs → Advanced hdfs-site: remove /app8/hdfs & /app9/hdfs entries. Save. Takes effect per node only at its restart — do NOT 'Restart All Required' |
| --- | --- | --- |

PHASE 3 — PER-BATCH EXECUTION CYCLE (repeat until all nodes done)

| 5 | Pick a small batch | Pilot: 1 DataNode. Normal: 1 preferred. Maximum: 2 (RF=2 rule) |
| --- | --- | --- |
| 6 | Restart DataNode only | Ambari → Hosts → <host> → DataNode → Restart. Not the full HDFS service; NodeManager keeps running |
| 7 | Confirm DataNode healthy | Live in dfsadmin -report; no disk errors; no critical Ambari alerts |
| 8 | Confirm old paths inactive | hdfs getconf -confKey dfs.datanode.data.dir — no /app8/hdfs or /app9/hdfs; DataNode log clean |
| 9 | Let HDFS re-replicate | Blocks from removed disks re-replicate automatically from remaining replicas (only 1 copy left until done — RF=2) |
| 10 | Wait for URB = 0 | GATE: under-replicated = 0, missing = 0, corrupt = 0 — do not proceed otherwise |
| 11 | Remove disks from RHEL | lsof check → umount /app8/hdfs /app9/hdfs → backup + edit /etc/fstab → mount -a → kernel device delete (verify device via lsblk/blkid/LUN, never /dev/sdX alone) |
| 12 | Detach disks from Azure | Portal or az vm disk detach → verify with az vm show. Keep detached disks 7–14 days for rollback, then delete |

| GOLDEN RULES | ROLLBACK |
| --- | --- |
| Never >2 DataNodes per batch (RF=2) · Never unmount before the DataNode restarts with new config · Never continue while under-replicated > 0 · Never delete old block data or Azure disks until the rollback window passes | Ambari: Configs → Versions → Make Current (pre-change version) → restart DataNode · OS: restore fstab backup, remount · Azure: re-attach disk at same LUN. Old blocks re-register at next block report; excess replicas are trimmed |

Full commands, checklists, and validation: HDFS Disk Removal Procedure document.