HDFS Storage Reduction Runbook

Disk Removal vs Compute-Only Conversion vs Node Decommission

60-Node Hadoop Cluster — Ambari / HDP

| Item | Value |
| --- | --- |
| Cluster size | 60 DataNodes, 8 data disks per node |
| Current HDFS utilization | ~50% |
| Target storage reduction | ~25% of raw capacity (post-change utilization ~66.7%) |
| Driver | Reduce storage cost; retain/grow CPU and RAM for Spark workloads |
| Management platform | Apache Ambari (HDP) |
| Document date | July 2026 |
| Owner | Hadoop Platform Team |

# Table of Contents

# 1. Purpose and Scope

This runbook provides complete, step-by-step procedures for three options to reduce HDFS storage cost on a 60-node Hadoop cluster managed by Ambari, while preserving compute capacity for Spark and considering the impact on HDFS data locality.

- Option A — Remove 2 data disks from every node (8 → 6 disks, all 60 nodes stay datanode + NodeManager).

- Option B — Decommission the DataNode role on 15 nodes but keep the NodeManager, creating compute-only Spark nodes.

All three options remove approximately 25% of raw HDFS capacity, taking utilization from ~50% to ~66.7%.

# 2. Decision Framework

## 2.1 Option Comparison

| Criterion | A: Remove disks | B: Compute-only 15 nodes | C: Stop 15 nodes |
| --- | --- | --- | --- |
| Storage cut | 25% (2 of 8 disks/node) | 25% (15 nodes' disks) | 25% (15 of 60 nodes) |
| CPU/RAM impact | None — all 60 nodes compute | None — all 60 nodes compute | −25% compute (conflicts with Spark need) |
| Data locality | Fully preserved on all 60 nodes | ~25% of tasks become remote reads | Preserved on remaining 45 nodes |
| Per-node IO bandwidth | −25% (6 spindles vs 8) | Unchanged on 45 storage nodes | Unchanged per node; −25% cluster total |
| Operational effort | High — ~20 batched DataNode restarts + OS disk removal | Medium — one wave + config groups | Low — one decommission wave |
| Cost saving | Disk-level only (real on cloud/lease; small on owned HW) | Disk cost on 15 nodes; nodes stay powered | Full node cost (largest saving) |
| Failure blast radius | Unchanged | Unchanged for storage | Higher data density per node |
| Best when | Locality is critical and disk cost is real money | Compute IS needed and network is decent | Compute is NOT needed |

## 2.2 Recommendation

Because additional CPU/RAM for Spark is a stated requirement, avoid Option C — it removes the compute you need. Choose Option B if node-level cost dominates and your network is 10GbE+ (locality loss on 15 nodes is tolerable). Choose Option A if locality must be preserved everywhere and removing disks produces real savings (cloud disks, leased storage, or disks redeployable elsewhere). The recommended final architecture for this cluster is Option A: 60 DataNodes, 60 NodeManagers, 6 disks per node — not 45 DataNodes + 15 compute-only nodes.

## 2.3 Go / No-Go Gates (apply to every option)

- Post-change utilization must stay below 70–75% including 6–12 months of projected data growth.

- hdfs fsck / reports zero missing, corrupt, or under-replicated blocks before starting.

- Replication factor is 3 for all critical data (check for RF=2 or RF=1 datasets first).

- A full change window and rollback plan are approved.

- Recent NameNode metadata backup (fsimage + edits) exists.

# 3. Phase 0 — Common Pre-Checks (All Options)

Run these on an edge node with HDFS superuser access. Record all outputs in the change ticket.

## 3.1 Health and Capacity Baseline

# Cluster capacity, per-node usage, live/dead nodes

sudo -u hdfs hdfs dfsadmin -report > /tmp/dfs-report-before.txt

# Full filesystem check — must be HEALTHY, zero under-replicated

sudo -u hdfs hdfs fsck / -blocks -locations > /tmp/fsck-before.txt

grep -E 'Missing|Corrupt|Under-replicated' /tmp/fsck-before.txt

# Find files with replication factor < 3

sudo -u hdfs hdfs fsck / -files | awk '$0 ~ /repl=[12] / {print}' | head -50

# Topology / rack awareness

sudo -u hdfs hdfs dfsadmin -printTopology

## 3.2 Ambari Baseline

- Ambari UI → HDFS → Configs: export current dfs.datanode.data.dir, dfs.datanode.failed.volumes.tolerated, dfs.replication. Screenshot or note config version for rollback.

- Ambari UI → YARN → Configs: note yarn.nodemanager.local-dirs, yarn.nodemanager.log-dirs, and total cluster vcores/memory.

- Confirm Ambari alerts are green for HDFS, YARN, ZooKeeper.

- Take an Ambari configuration snapshot (Configs history tab records versions automatically — note the current version numbers).

## 3.3 Freeze and Prepare

- Announce the change window; pause non-critical batch pipelines if possible.

- Disable the HDFS Balancer for the duration (do not run balancer during re-replication).

- Verify NameNode has re-replication headroom: dfs.namenode.replication.max-streams (default 2) and dfs.namenode.replication.work.multiplier.per.iteration — optionally raise to speed re-replication (e.g., max-streams 4–8) via Ambari, restart NameNode in the window.

- Backup NameNode metadata: hdfs dfsadmin -fetchImage /backup/fsimage-$(date +%F).

⚠ Never proceed to the next node/batch while 'Under-Replicated Blocks' on the NameNode UI is non-zero. This is the single most important rule in this runbook.

# 4. Option A — Remove 2 Disks per Node (8 → 6)

## 4.1 Target Design

| Item | Current | Target |
| --- | --- | --- |
| DataNodes | 60 | 60 |
| NodeManagers | 60 | 60 |
| HDFS disks per node | 8 | 6 |
| Total HDFS disks | 480 | 360 (120 removed) |
| Storage reduction | — | 25% |
| HDFS usage | ~50% | 50 / 75 = ~66.7% |

Recommended final state: 60 NodeManagers, 60 DataNodes, 6 disks per DataNode — NOT 45 DataNodes + 15 compute-only nodes. This preserves Spark locality and full compute.

## 4.2 High-Level Approach and Ambari Behavior

- Remove the disk mount paths from the Ambari HDFS config (cluster-level, once).

- Restart only a small batch of DataNodes.

- Wait for HDFS to re-replicate.

- Confirm under-replicated blocks = 0.

- Remove/unmount disks from the OS (and detach from Azure if applicable).

- Repeat for the next batch.

In Ambari, dfs.datanode.data.dir is a cluster-level HDFS config. Once saved, all DataNodes show stale config, but the change only takes effect on a DataNode when that DataNode is restarted. This enables controlled batching: save the config globally once, restart 2–3 DataNodes at a time, and leave the others running with the old config until their batch.

⚠ Do not restart all 60 DataNodes at once.

## 4.3 Safety Rules (follow strictly)

- Do not remove disks from all 60 nodes at once.

- Do not restart all DataNodes at once.

- Do not unmount disks before the DataNode is restarted with the new config.

- Do not delete old HDFS data directories immediately — keep them for the rollback window.

- Do not continue to the next batch until under-replicated blocks are back to 0.

- Do not run during heavy Spark production windows.

Because HDFS blocks are replicated, when a disk or DataNode becomes unavailable the NameNode tracks blocks below their replication target and initiates re-replication from the surviving replicas.

## 4.4 Batch Size

With 3 replicas, be conservative: first batch = 1 node (pilot), then 2–3 DataNodes per batch (60 nodes ÷ 3 ≈ 20 batches). If the cluster is healthy and re-replication is fast, batches may grow to 4–5 nodes.

## 4.5 Pre-Checks Before the Change

### HDFS health

hdfs dfsadmin -report

# Expect: Live datanodes = 60, Dead = 0, Under replicated = 0,

#         Missing = 0, Corrupt = 0, DFS Used% ~50%

hdfs fsck / -files -blocks -locations > /tmp/fsck_before_disk_removal.txt

hdfs fsck / | egrep -i "HEALTHY|CORRUPT|MISSING|UNDER"

hdfs fsck / -list-corruptfileblocks     # expect: no corrupt file blocks

yarn node -list -all                    # expect: 60 healthy NodeManagers

hdfs getconf -confKey dfs.datanode.data.dir   # confirm current 8 dirs

### OS-level disk mapping (on each DataNode)

lsblk          # map devices to mounts, e.g. sdh->/data7, sdi->/data8

df -h          # filesystem usage

cat /etc/fstab # mount definitions

# Confirm the DataNode process is using the mounts (expected before change):

sudo lsof +f -- /data7 | head

sudo lsof +f -- /data8 | head

## 4.6 Choose Disks to Remove

For standardization, remove the same last two disks from all nodes — e.g., remove /data7/hadoop/hdfs/data and /data8/hadoop/hdfs/data, keep /data1 through /data6. This keeps a single cluster-level dfs.datanode.data.dir value valid for all DataNodes, which is much easier to manage in Ambari.

## 4.7 Ambari Config Change (once, globally)

Ambari UI -> HDFS -> Configs -> Advanced -> Advanced hdfs-site

-> dfs.datanode.data.dir

Current:

/data1/hadoop/hdfs/data,/data2/hadoop/hdfs/data,/data3/hadoop/hdfs/data,

/data4/hadoop/hdfs/data,/data5/hadoop/hdfs/data,/data6/hadoop/hdfs/data,

/data7/hadoop/hdfs/data,/data8/hadoop/hdfs/data

Change to:

/data1/hadoop/hdfs/data,/data2/hadoop/hdfs/data,/data3/hadoop/hdfs/data,

/data4/hadoop/hdfs/data,/data5/hadoop/hdfs/data,/data6/hadoop/hdfs/data

Save with a clear note: “Remove /data7 and /data8 HDFS data dirs for disk cost reduction. Rolling DataNode restart by batch.” Ambari will then show Restart Required on all DataNodes.

⚠ Do NOT click 'Restart All Required'. Use selected host/component restart only. Also avoid 'Restart HDFS' and 'Restart All DataNodes' until all batches are complete.

Config version control: before the change, note the current version under HDFS → Configs → Versions (e.g., V123); after saving, note the new version (e.g., V124). Keep both for rollback.

## 4.8 Batch Execution — Pilot Node (Batch 0)

- Pick one healthy DataNode (e.g., dn001). Optionally turn on Maintenance Mode to suppress noisy alerts: Ambari → Hosts → dn001 → Host Actions → Turn On Maintenance Mode.

- Stop only the DataNode on that host: Ambari → Hosts → dn001 → DataNode → Stop. Keep the NodeManager running unless the server is being rebooted.

- Start the DataNode: Ambari → Hosts → dn001 → DataNode → Start. It comes up using only /data1–/data6.

- Confirm the new config on the node (expect the 6-directory list):

grep -A2 "dfs.datanode.data.dir" /etc/hadoop/conf/hdfs-site.xml

hdfs getconf -confKey dfs.datanode.data.dir

5. Check the DataNode log for the active data dirs and any volume errors:

grep -i "data dir" /var/log/hadoop/hdfs/hadoop-hdfs-datanode*.log | tail -50

egrep -i "error|failed|exception|volume|disk" \

/var/log/hadoop/hdfs/hadoop-hdfs-datanode*.log | tail -100

## 4.9 Wait for HDFS Re-Replication

After the DataNode returns with fewer disks, blocks that lived on the removed volumes are re-replicated from other replicas. Monitor until clean:

hdfs dfsadmin -report | egrep -i \

"Under replicated|Missing|Corrupt|Live datanodes|Dead datanodes"

hdfs fsck / | egrep -i "HEALTHY|CORRUPT|MISSING|UNDER"

Expected before moving to the next batch: Under replicated = 0, Missing = 0, Corrupt = 0, Live DataNodes = 60.

Do not continue if: under-replicated blocks keep increasing, missing blocks > 0, corrupt blocks > 0, or the DataNode does not come back healthy.

## 4.10 OS Disk Removal (only after HDFS is healthy)

- Confirm no process is using the mounts: sudo lsof +f -- /data7 (and /data8). No output = good. If busy, identify with sudo fuser -vm /data7 — do not force unmount without understanding which process holds it.

- Unmount: sudo umount /data7 && sudo umount /data8.

- Backup and edit /etc/fstab: sudo cp /etc/fstab /etc/fstab.$(date +%F_%H%M%S).bak, then comment out the /data7 and /data8 lines. Validate with sudo mount -a (no errors expected).

- Keep the empty mount folders initially (ls -ld /data7 /data8). Do not delete the old HDFS block data until the rollback window has passed (see 4.16).

- Azure only: detach the managed disks AFTER the OS unmount succeeds — Azure Portal → VM → Disks → Data disks → Detach → Save, or:

az vm disk detach \

--resource-group <resource-group> \

--vm-name <vm-name> \

--name <disk-name>

## 4.11 Repeat by Batch

After the pilot succeeds, continue with 2–3 nodes per batch (e.g., Batch 1: dn002–dn004; Batch 2: dn005–dn007; ...). For each batch:

- Stop DataNode only on the selected hosts.

- Start DataNode.

- Confirm new config is active (4.8 step 4).

- Confirm DataNodes healthy.

- Wait for under-replicated blocks = 0.

- Unmount disks.

- Update /etc/fstab.

- Detach disks (Azure) if applicable.

- Take hosts out of Maintenance Mode; move to the next batch.

Restart method: always Ambari → Hosts → <host> → DataNode → Restart (or HDFS → Summary → DataNodes → restart selected only). Never service-level restarts while batches are in progress.

## 4.12 Rollback Plan

Ambari: revert dfs.datanode.data.dir to the original 8-directory value, or HDFS → Configs → Versions → select the pre-change version (e.g., V123) → Make Current. Restart the affected DataNode(s).

OS: if disks were unmounted but not detached: sudo mount /data7 && sudo mount /data8, or restore the fstab backup (sudo cp /etc/fstab.<timestamp>.bak /etc/fstab && sudo mount -a). Start the DataNode from Ambari, then verify:

hdfs dfsadmin -report

hdfs fsck / | egrep -i "HEALTHY|CORRUPT|MISSING|UNDER"

Because the old block files remain on /data7 and /data8 until final cleanup, a rolled-back DataNode re-registers those blocks at its next block report and the NameNode simply trims any excess replicas.

## 4.13 Post-Change Balancing

hdfs balancer -threshold 10   # conservative first pass

hdfs balancer -threshold 5    # later, if needed

hdfs dfsadmin -report         # monitor

Run during low-workload periods. The goal is even HDFS usage across DataNodes after the capacity change.

## 4.14 Spark Locality Validation

Compare Spark locality before and after: Spark UI → Stages → Locality Level Summary — NODE_LOCAL %, RACK_LOCAL %, ANY %. With Option A, NODE_LOCAL should remain strong and RACK_LOCAL/ANY should not increase heavily. Also compare job duration, stage duration, input read time, shuffle read/write, executor-lost count, and GC time.

## 4.15 Monitoring During Each Batch

# HDFS (continuous)

watch -n 60 "hdfs dfsadmin -report | egrep -i \

'Live datanodes|Dead datanodes|Under replicated|Missing|Corrupt'"

# OS on affected hosts

df -h; lsblk; iostat -x 5; free -g; uptime

# Network

sar -n DEV 5

Ambari alerts to watch: HDFS service health, DataNode process, DataNode disk health, NameNode RPC latency, NameNode heap, under-replicated blocks, missing blocks.

## 4.16 Change Window Checklists

### Before change

☐ Business approval and maintenance window confirmed

☐ Spark users informed; heavy ingestion and major Spark jobs paused if possible

☐ HDFS healthy: under-replicated = 0, missing = 0, all 60 DataNodes live

☐ Ambari config version noted for rollback

☐ Disk mapping confirmed on all nodes; target disks have identical mount names fleet-wide

☐ Rollback plan confirmed

### During each batch

☐ Restart only selected DataNodes

☐ DataNode healthy; new data dirs active

☐ Re-replication complete; under-replicated = 0

☐ Disks unmounted; /etc/fstab updated; disks detached (Azure)

☐ Host removed from Maintenance Mode

### After all batches

☐ All 60 DataNodes live, each using 6 disks

☐ HDFS healthy: missing = 0, corrupt = 0, under-replicated = 0

☐ HDFS usage ~66–70%

☐ Balancer run; Spark performance and locality validated; Ambari alerts clean

Warning on deleting old disk data: after /data7 and /data8 are removed from the DataNode config, their block files are no longer used — but do not delete them until the cluster is healthy, replication is complete, there are no missing/corrupt blocks, the pilot batch succeeded, and the rollback window has passed.

## 4.17 Example Runbook for One Node (dn001)

# Ambari (config already updated globally)

#   Hosts -> dn001 -> DataNode -> Stop, then Start; confirm green

# Linux

hdfs getconf -confKey dfs.datanode.data.dir

grep -A2 "dfs.datanode.data.dir" /etc/hadoop/conf/hdfs-site.xml

sudo lsof +f -- /data7

sudo lsof +f -- /data8

sudo umount /data7

sudo umount /data8

sudo cp /etc/fstab /etc/fstab.$(date +%F_%H%M%S).bak

sudo vi /etc/fstab        # comment out /data7 and /data8 lines

sudo mount -a

df -h; lsblk

# HDFS check — proceed to next node only when clean

hdfs dfsadmin -report | egrep -i \

"Live datanodes|Dead datanodes|Under replicated|Missing|Corrupt"

hdfs fsck / | egrep -i "HEALTHY|CORRUPT|MISSING|UNDER"

## 4.18 Recommended Phased Execution

| Phase | Action | Result |
| --- | --- | --- |
| Phase 1 | Remove 1 disk per DataNode (8 → 7), full batch cycle, then monitor 2–4 weeks | Storage saving ~12.5%; HDFS usage ~57% |
| Phase 2 | Remove the second disk (7 → 6), full batch cycle | Total saving ~25%; HDFS usage ~66.7% |

Removing one disk at a time across two phases is safer than removing 2 disks immediately from all nodes: each phase moves less data, re-replication windows are shorter, and Phase 1 provides real-world validation before committing to the full reduction.

## 4.19 Final Design

60 DataNodes | 60 NodeManagers | 6 HDFS disks per node

HDFS usage ~66-70% | Spark locality preserved

CPU/RAM preserved | Storage cost reduced ~25%

This is the best balance between storage cost reduction, HDFS safety, Spark data locality, YARN compute capacity, and operational control through Ambari.

# 5. Option B — Convert 15 Nodes to Compute-Only

## 5.1 Overview

Decommission only the DataNode role on 15 nodes while keeping their NodeManagers. Result: 45 storage+compute nodes and 15 compute-only Spark nodes. Storage shrinks 25%; compute stays at 100%. Tasks scheduled on the 15 compute-only nodes always read HDFS remotely — the locality trade-off documented in 5.4.

## 5.2 Node Selection

- Spread the 15 nodes evenly across racks (check hdfs dfsadmin -printTopology) so no rack loses a disproportionate share — this protects rack-level block placement.

- Prefer nodes with the strongest CPU/RAM (they become dedicated Spark workhorses) and weakest/oldest disks.

- Never select 2 of 3 replicas' worth of topology at once: with RF=3 and rack awareness, decommissioning is safe in bulk, but even distribution avoids placement pressure.

## 5.3 Procedure (Ambari)

- Phase 0 checks complete; capacity forecast for 45 storage nodes approved.

- Decommission the DataNode role only: Ambari → Hosts → host → DataNode → Decommission, for each of the 15 hosts. Do NOT touch the NodeManager. Blocks drain to the other 45 nodes gracefully; no data is ever under-replicated during a graceful decommission.

- Monitor NameNode UI 'Decommissioning Nodes' until all 15 show 'Decommissioned' (hours to days — all their blocks are being copied).

- Speed knobs (optional, via Ambari, NameNode restart required): dfs.namenode.replication.max-streams=8, dfs.namenode.replication.work.multiplier.per.iteration=10. Revert after.

- Stop and delete the DataNode role from the 15 hosts: Ambari → Host → DataNode → Stop, then Delete (removes the role, keeps the host and NodeManager).

- Keep local disk for Spark: retain 1–2 disks per compute-only node for yarn.nodemanager.local-dirs (shuffle spill) and log-dirs — never reduce these to zero. Create a YARN Config Group 'compute-only' for the 15 hosts if their dir list changes.

- Optionally raise YARN resources on the 15 nodes: with no DataNode/HDFS IO, yarn.nodemanager.resource.memory-mb and .cpu-vcores can be increased (reclaim the ~1–4GB and 1 core previously left for the DataNode). Apply via the compute-only YARN config group; restart those NodeManagers.

- Reclaim/downsize the freed disks (cloud: detach managed disks; on-prem: pull for redeployment).

- Run the HDFS Balancer to even data across the 45 storage nodes.

## 5.4 Locality Impact and Mitigation

- ~25% of YARN capacity now yields remote reads. On a 10/25GbE non-oversubscribed network the map/scan penalty is typically 5–15%; on 1GbE or oversubscribed fabrics it can be 2x+ for IO-bound stages — benchmark before committing (see Section 8).

- Keep node-locality-delay at default (Capacity Scheduler: yarn.scheduler.capacity.node-locality-delay=40) so IO-heavy jobs still prefer the 45 storage nodes when they have free capacity.

- Route workloads: create a YARN node label (e.g., 'compute') on the 15 nodes and steer CPU-bound Spark jobs there, keeping IO-heavy ETL on the storage nodes: yarn rmadmin -addToClusterNodeLabels compute; assign via Ambari YARN configs; request with spark.yarn.am.nodeLabelExpression / queue mappings.

- Spark mitigations: spark.locality.wait=3s default is fine; larger spark.sql.files.maxPartitionBytes reduces per-task open cost for remote reads.

## 5.5 Validation

sudo -u hdfs hdfs fsck /                          # HEALTHY

sudo -u hdfs hdfs dfsadmin -report | head -30     # 45 live DataNodes

yarn node -list                                   # 60 healthy NodeManagers

# Locality check after a week of jobs (MapReduce example):

mapred job -history <jobid> | egrep 'DATA_LOCAL|RACK_LOCAL|OTHER_LOCAL'

# Spark: check Stage 'Locality Level' distribution in the Spark UI

## 5.6 Rollback

Re-add the DataNode role to any of the 15 hosts (Ambari → Host → Add → DataNode), point dfs.datanode.data.dir at the available disks, start it, and Recommission. The node rejoins as a storage node; the Balancer redistributes data onto it over the following days.

## 5.7 Advantages / Disadvantages Recap

- + Full compute retained and even improved for Spark; single decommission wave; big disk-cost reduction; clean architecture (storage tier vs compute tier).

- − Locality lost for ~25% of task slots; storage nodes carry more IO; nodes still consume power/lease (saving is disks only); slightly more complex YARN config (labels/groups).

# 6. Option C — Fully Decommission 15 DataNodes

## 6.1 Overview

Gracefully decommission 15 whole nodes (DataNode + NodeManager), then power them off or return them. Largest cost saving, one operation — but the cluster loses 25% of CPU/RAM, which conflicts with the stated Spark requirement. Included for completeness and for scenarios where compute demand changes.

## 6.2 Node Selection

Apply the same rack-spreading and selection rules as Option B (Section 5.2), but prefer the oldest hardware / highest-cost nodes, since these leave the cluster entirely.

## 6.3 Procedure (Ambari)

- Phase 0 checks complete; utilization forecast confirms 45 nodes can hold all data below 70%.

- Decommission DataNodes: Ambari → Hosts → select host → DataNode → Decommission. Ambari adds the host to dfs.exclude and runs refreshNodes. You may decommission all 15 at once — HDFS drains them gracefully by copying blocks to remaining nodes; no data is ever under-replicated during a graceful decommission.

- Decommission NodeManagers: Ambari → Hosts → host → NodeManager → Decommission (drains running containers; running Spark executors finish or relocate).

- Monitor NameNode UI → 'Decommissioning Nodes' until each node shows 'Decommissioned' (hours to days for 15 nodes — all their blocks are being copied).

- Use the same replication speed knobs as Option B (Section 5.3, step 4) if needed. Revert after.

- When all 15 show 'Decommissioned': stop all components on those hosts (Ambari → Host → Stop All), put hosts in Maintenance Mode, then Ambari → Hosts → Delete Host to remove them from the cluster.

- Power off / return the hardware. Update topology script/rack mappings if maintained manually.

- Run the HDFS Balancer afterwards to even data across the remaining 45 nodes.

## 6.4 Validation

sudo -u hdfs hdfs fsck /                       # HEALTHY, 0 missing/corrupt

sudo -u hdfs hdfs dfsadmin -report | head -30  # 45 live nodes, ~67% used

yarn node -list                                # 45 healthy NodeManagers

sudo -u hdfs hdfs balancer -threshold 10       # even out data placement

## 6.5 Rollback

Before host deletion: Recommission via the same Ambari menu (instant — blocks still on disk are revalidated and excess replicas trimmed). After host deletion/wipe: re-add the host via Ambari Add Host wizard; data returns via normal balancing over time.

## 6.6 Advantages / Disadvantages Recap

- + Biggest cost saving (full node: power, lease, licenses); single operation; locality intact on survivors.

- − −25% CPU/RAM — directly conflicts with the Spark requirement; −25% total cluster IO; higher data density per surviving node; longer re-replication window during decommission.

# 7. Post-Change Validation (All Options)

- hdfs fsck / is HEALTHY: zero missing, corrupt, under- or mis-replicated blocks.

- hdfs dfsadmin -report: expected node/volume counts, DFS Used% ≈ 67%, zero dead nodes/failed volumes.

- Ambari alerts green across HDFS/YARN; no DataNode volume-failure alerts.

- Re-enable the HDFS Balancer and let it converge (threshold 10).

- Revert any temporary replication speed knobs; restart NameNode in a quiet window.

- Run the standard workload benchmark (Section 8) and compare against the Phase 0 baseline; investigate regressions >10%.

- Update capacity dashboard, runbooks, topology docs, and Ambari config documentation.

- Verify a NameNode metadata backup post-change.

# 8. Benchmarking and Locality Monitoring

## 8.1 Before/After Benchmark

# IO throughput (run before and after, same parameters)

yarn jar hadoop-mapreduce-client-jobclient-tests.jar TestDFSIO \

-write -nrFiles 60 -size 10GB && ... -read -nrFiles 60 -size 10GB

# End-to-end sort (locality-sensitive)

yarn jar hadoop-mapreduce-examples.jar teragen 10000000000 /bench/tg

yarn jar hadoop-mapreduce-examples.jar terasort /bench/tg /bench/ts

## 8.2 Locality KPIs to Watch Weekly

| Metric | Where | Healthy target |
| --- | --- | --- |
| DATA_LOCAL_MAPS % | MR Job History counters | > 90% (A/C); > 70% expected (B) |
| Spark NODE_LOCAL task % | Spark UI → Stages | Majority NODE_LOCAL on storage nodes |
| Under-Replicated Blocks | NameNode UI | 0 in steady state |
| DataNode network out | Ambari Metrics/Grafana | Watch for saturation on 45 storage nodes (Option B) |
| Job runtime P50/P90 | Workflow scheduler history | Within 10% of baseline |

# 9. Risk Matrix and Rollback Summary

| Risk | Option(s) | Mitigation | Rollback |
| --- | --- | --- | --- |
| Under-replication during change | All | Small batches; wait for 0 URB between batches; graceful decommission only | Pause; HDFS self-heals |
| Utilization exceeds 75% later | All | Growth forecast in Go/No-Go gate; phased 8→7→6 execution (A) | Recommission nodes / re-add disks |
| Spark IO regression | A, B | Benchmark pilot before fleet-wide; node labels (B); phased execution (A) | Restore disks (A) / re-add DataNode role (B) |
| Storage-node network saturation | B | Monitor DN network out; spread IO-heavy jobs to storage nodes | Re-add DataNode roles on 2–3 nodes |
| Accidental data loss | All | RF=3 verified; fsck gates; metadata backup; old disk data kept through rollback window (A); graceful (never forced) removal | Restore from replicas or intact old disks (A) |
| Ambari config drift | A, B | A: single cluster-level config edit, note config versions; B: named Config Groups | Configs → Versions → Make Current |

# Appendix A — Command Quick Reference

hdfs dfsadmin -report                     # capacity, nodes, volumes

hdfs fsck / [-files -blocks -locations]   # filesystem health

hdfs fsck / -list-corruptfileblocks       # corrupt file check

hdfs getconf -confKey dfs.datanode.data.dir  # active data dirs

hdfs dfsadmin -printTopology              # rack layout

hdfs dfsadmin -fetchImage <dir>           # NameNode metadata backup

hdfs balancer -threshold 10               # rebalance data

yarn node -list -all                      # NodeManager health

yarn rmadmin -addToClusterNodeLabels x    # node labels (Option B)

mapred job -history <id>                  # locality counters

lsblk / df -h / lsof +f -- <mount>        # OS disk mapping and usage

az vm disk detach ...                     # Azure disk detach (Option A)

Ambari: Hosts > <host> > DataNode > Stop / Start / Decommission / Recommission

Ambari: HDFS > Configs > Versions > Make Current   # config rollback

Key safety rule, repeated: never remove storage from more nodes simultaneously than replication factor − 1, and always wait for Under-Replicated Blocks = 0 before the next batch.