HDFS Disk Removal Procedure

Ambari-Managed Hadoop Cluster — Replication Factor 2

| Item | Value |
| --- | --- |
| Scope | Remove /data7 and /data8 HDFS data disks from DataNodes |
| Replication factor | 2 — strict batch limits apply |
| Batch size | Preferred: 1 DataNode; Maximum: 2 DataNodes; Never more |
| Operating system | RHEL 7 |
| Infrastructure | Azure VMs with managed data disks |
| Management platform | Apache Ambari |
| Document date | July 2026 |

# Table of Contents

# 1. Purpose

This document provides the procedure to safely remove selected HDFS disks from DataNodes in an Ambari-managed Hadoop cluster. The cluster uses HDFS replication factor 2, so the rollout must be done very carefully: the preferred approach is to restart one DataNode at a time, with a strict maximum of two DataNodes per batch.

The procedure has three phases: pre-checks (Steps 1–3), the Ambari configuration change (Step 4), and the per-batch execution cycle (Steps 5–13) which repeats until all DataNodes are converted.

# 2. Critical Safety Rule

⚠ Because the cluster has only 2 replicas, do NOT restart more than 2 DataNodes in one batch. If both replicas of the same HDFS block sit on the two DataNodes being restarted, that block is temporarily unavailable — with 3 or more, the risk of actual data unavailability rises sharply.

| Batch size | Rule |
| --- | --- |
| 1 DataNode | Preferred — use for the pilot and normal batches |
| 2 DataNodes | Absolute maximum |
| 3 or more | Never |

# 3. Phase 1 — Pre-Checks (before any change, and before every batch)

## Step 1: Confirm HDFS Health

Disk removal must not start if HDFS is already unhealthy. Verify that all DataNodes are live and there are no missing, corrupt, or under-replicated blocks:

hdfs dfsadmin -report

## Step 2: Confirm Missing Blocks = 0

Missing blocks mean HDFS has already lost access to required data. If any exist, stop the change and fix the issue before continuing:

hdfs fsck / | egrep -i "MISSING|CORRUPT|HEALTHY"

## Step 3: Confirm Under-Replicated Blocks = 0

Under-replicated blocks mean HDFS holds fewer copies than expected. With replication factor 2, do not continue until this count is 0:

hdfs dfsadmin -report | grep -i "Under replicated"

# 4. Phase 2 — Ambari Configuration Change (once, globally)

## Step 4: Update dfs.datanode.data.dir in Ambari

Path: HDFS → Configs → Advanced hdfs-site → dfs.datanode.data.dir

Current value:

/data1/hadoop/hdfs/data,/data2/hadoop/hdfs/data,

/data3/hadoop/hdfs/data,/data4/hadoop/hdfs/data,

/data5/hadoop/hdfs/data,/data6/hadoop/hdfs/data,

/data7/hadoop/hdfs/data,/data8/hadoop/hdfs/data

New value after removing /data7 and /data8:

/data1/hadoop/hdfs/data,/data2/hadoop/hdfs/data,

/data3/hadoop/hdfs/data,/data4/hadoop/hdfs/data,

/data5/hadoop/hdfs/data,/data6/hadoop/hdfs/data

⚠ Save the configuration change, but do NOT restart all DataNodes at once. The new value only takes effect on a DataNode when that DataNode restarts — this is what enables safe batching.

# 5. Phase 3 — Per-Batch Execution Cycle

Repeat Steps 5–13 for every batch until all DataNodes run with 6 disks. Re-run the Phase 1 pre-checks at the start of each batch.

## Step 5: Pick a Very Small Batch of DataNodes

Pilot batch: 1 DataNode. Normal batch: 1 DataNode preferred. Maximum batch: 2 DataNodes. Because the cluster has only 2 replicas, restarting more than 2 DataNodes at once is not permitted (Section 2).

## Step 6: Restart DataNode Only on Selected Node(s)

In Ambari: Hosts → Select Host → DataNode → Restart. Do not restart the full HDFS service. The restart is required because dfs.datanode.data.dir is read by the DataNode process at startup — the new disk list takes effect only after restart.

## Step 7: Confirm DataNode Comes Back Healthy

Confirm the DataNode is live and healthy in Ambari, then verify from the command line:

hdfs dfsadmin -report

- DataNode is live

- DataNode shows no disk errors

- Ambari shows no critical alerts

- HDFS service remains healthy

Do not continue to OS disk removal until the DataNode is confirmed healthy.

## Step 8: Confirm Removed Disk Paths Are No Longer Active

The active configuration must no longer include /data7 or /data8:

hdfs getconf -confKey dfs.datanode.data.dir

# Check DataNode logs for disk/volume errors:

egrep -i "data dir|volume|disk|failed|exception|error" \

/var/log/hadoop/hdfs/hadoop-hdfs-datanode*.log | tail -100

## Step 9: Let HDFS Re-Replicate Blocks

After the DataNode restarts with fewer disk paths, blocks previously reported from the removed disks are no longer available from that node. HDFS re-replicates them automatically from the remaining valid replicas. Monitor until replication completes:

hdfs dfsadmin -report | egrep -i \

"Under replicated|Missing|Corrupt|Live datanodes|Dead datanodes"

This step is critical — the cluster must return to a healthy state before proceeding to the next node or batch. With replication factor 2, blocks from the removed disks have only ONE remaining copy until re-replication completes.

## Step 10: Wait Until Under-Replicated Blocks = 0

Do not continue until HDFS shows under-replicated = 0, missing = 0, corrupt = 0. This confirms HDFS has restored the expected replication level. If under-replicated blocks remain for a long time, stop the change and investigate before continuing.

## Step 11: Remove Disks from RHEL OS

Only after HDFS is healthy. Confirm no process uses the mount points, unmount, update fstab, and validate:

# 1. Confirm mounts are unused (no output = good)

sudo lsof +f -- /data7

sudo lsof +f -- /data8

# 2. Unmount

sudo umount /data7

sudo umount /data8

# 3. Backup and edit /etc/fstab (comment out /data7 and /data8 lines)

sudo cp -p /etc/fstab /etc/fstab.$(date +%F_%H%M%S).bak

sudo vi /etc/fstab

# 4. Validate

sudo mount -a

df -h

lsblk

# 5. Remove devices from the RHEL kernel view if required

echo 1 | sudo tee /sys/block/sdX/device/delete

⚠ Do not rely only on /dev/sdX names — device names can change after reboot. Confirm the correct disk using lsblk, blkid, the mount point, and the Azure LUN mapping before deleting any device.

## Step 12: Detach Disks from Azure

Only after the disks are safely removed from RHEL. Portal: Azure Portal → Virtual Machines → Select VM → Disks → Data disks → Detach → Save, or via CLI:

az vm disk detach \

--resource-group <resource-group-name> \

--vm-name <vm-name> \

--name <disk-name>

# Confirm the disk is no longer attached:

az vm show \

--resource-group <resource-group-name> \

--name <vm-name> \

--query "storageProfile.dataDisks[].{name:name,lun:lun,managedDisk:managedDisk.id}" \

-o table

⚠ Do not delete the detached Azure disks immediately. Keep them for a rollback period of 7 to 14 days, per company policy.

## Step 13: Continue to the Next Batch

Move to the next DataNode or batch only after confirming every item below:

☐ HDFS is healthy

☐ Missing blocks = 0

☐ Corrupt blocks = 0

☐ Under-replicated blocks = 0

☐ DataNode is live in Ambari

☐ NodeManager is healthy

☐ Removed disks are unmounted from RHEL

☐ Azure disks are detached successfully

Then repeat Steps 5–13 for the next DataNode or batch.

# 6. Final Recommendation

| Rollout rule | Batch size |
| --- | --- |
| Preferred | 1 DataNode at a time |
| Maximum | 2 DataNodes per batch |
| Never | More than 2 DataNodes in one batch |

For this cluster with replication factor 2, this is the safest rollout method. It reduces storage cost while protecting HDFS availability, Spark data locality, and overall cluster stability.